# The ERP programme is on budget but six weeks late; two decisions keep go-live in Q1

Programme office

SUMMARY

# Delivery is recoverable if we decide on data migration scope today

Decision requested: Approve the reduced migration scope and the second rehearsal budget of €0.4M

1

Spend is 2% under plan at €18.4M of €31M

Forecast at completion holds at €30.6M including contingency.

2

Data migration is six weeks behind the plan

Legacy customer records need more cleansing than estimated.

3

Two decisions protect a Q1 2027 go-live

Narrow migration scope and add a second cut-over rehearsal.

Illustrative data. Source: Programme office status report, 30 Sep 2026

[Sources]

- Programme office status report, 30 Sep 2026 — illustrative data

STATUS

# Budget and benefits are on track; schedule is the one red flag

Illustrative data. Source: Programme office status report, 30 Sep 2026

[Sources]

- Programme office status report, 30 Sep 2026 — illustrative data

STATUS

# Migration now ends in December; cut-over holds if the rehearsal is added

Illustrative data. Source: Programme office status report, 30 Sep 2026

[Sources]

- Programme office status report, 30 Sep 2026 — illustrative data

DECISIONS

# Narrowing migration scope is the only option that protects the Q1 go-live

Illustrative data. Source: Programme office status report, 30 Sep 2026

[Sources]

- Programme office status report, 30 Sep 2026 — illustrative data

NEXT STEPS

# Four actions over the next six weeks get migration back on plan